# Test Plan – Swag Labs

## 1. Objective

To verify that the core functionalities of Swag Labs work as expected and provide a smooth user experience.

## 2. Scope

### In Scope

- Login functionality

- Product listing page

- Product sorting

- Product details page

- Add to Cart

- Remove from Cart

- Cart badge count

- Checkout process

- Logout functionality

### Out of Scope

- Database testing

- Source code review

- API testing

- Security penetration testing

- Third-party integrations

## 3. Test Environment

- Application: Swag Labs

- Browser: Brave

- Operating System: Windows 10

- Internet Connection: Stable broadband connection

## 4. Resources

- Tester: Aditya Pathak

- Test Data: Swag labs user accounts

- Tools: Google Sheets, GitHub, Brave Browser

## 5. Test Schedule

| Activity | Duration |
| --- | --- |
| Test Planning | 1 Day |
| Test Case Design | 1 Day |
| Test Execution | 2 Days |
| Bug Reporting | 1 Day |
| Test Closure | 1 Day |

## 6. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Website downtime | Retry testing later |
| Test data issues | Use predefined accounts |
| Browser compatibility issues | Test on multiple browsers if needed |

## 7. Deliverables

- Test Cases

- Bug Reports

- Test Execution Report

- Test Summary Report